## Slide 1: Project Management Assignment 2
Network Diagram and Critical Path Analysis

## Slide 2: The network diagram will be represented graphically in the final version.

## Slide 3: Calculating All Paths
To calculate all paths in the network:
- Identify start and end points.
- List each path and its associated duration.

## Slide 4: Critical Path Analysis
The critical path is the longest path through the network. It determines the project duration.
Steps to calculate:
1. Add durations for each path.
2. Identify the longest path.

## Slide 5: Float of Tasks 3, 5, and 1
Float (or slack) is calculated as:
Float = Latest Start - Earliest Start or Latest Finish - Earliest Finish.
- Task 3: [Value]
- Task 5: [Value]
- Task 1: [Value]

## Slide 6: Slack for Task 7
Slack for Task 7 indicates the flexibility in scheduling.
Steps to calculate:
1. Find the difference between latest and earliest times.
2. Slack = 0 if on critical path, else calculate.